# Sprint Review and Sprint Retrospective 5 - Team Bruen

- Features implemented

  - KM - Chapter content and quiz questions (Chapters 4 through 6)

  - KM - Fixed the CI

  - KM - Feature video

  - CK - Chapter content and quiz questions (Chapters 1 through 3)

  - CK- Feature video

  - NF- Database manager on broken main

- Implementation review

  - What went well in the implementation

    - KM - Implementation went smoothly after the bug of the infinite loop of tests was fixed.

    - CK: Coming up with ideas for content and writing them out

    - NF- I was able to easily change the Detailed Design Document to include information about the database manager.

  - What problems occurred

    - KM - We ran into a problem where things were merged before running tests, which then messed up our tests, and we had to move things to another branch from when things were working properly with the CI.

    - CK- ran into some merging challenges, and the branching I was doing accidentally made things very confusing!

    - NF- I assumed that Cursor had run the test suite when it made the new database manager: it hadn’t.

  - How problems were solved

    - KM - Hopped on a call with Dr.Greg and worked through all of the commits until we could see around where the mistake happened, and used a new branch to implement more of the content feature.

    - CK- help seeing with Dr. Greg and the team

    - NF- went on call

- Changes made

  - Changes to the code:

    - KM - Chapters 4 through 6 content added

    - KM - Chapters 4 through 6 quiz questions added

    - KM - Fixed the CI to work

    - CK: Chapters 1-3 content

    - CK: Chapters 1-3 quiz content

    - CK: helped with merge issue identification and made the new template branch forced to main

    - NF- Database manager

  - Other non-code changes:

    - KM -  Added new sprint backlog

    - KM - Added new product backlog

    - CK- made the D5 content deliverable

    - NF- Changed Detailed Design Document and DCD to match implementation of database manager

- Plans for next sprint (What will be done for the next sprint)

  - KM - Discuss how we are going to wrap up our project effectively!

- Sprint Retrospective

  - What went well?

    - KM - After we ran into our issue with our tests not working, I added content to the chapter content and ran the tests every time I typed something to make sure all tests were still passing.

    - CK- despite the unexpected issues with tests, we managed to pivot rather quickly thanks to group work and asking for help.

  - What could be improved?

    - KM - Running tests often while we code.

    - CK- running tests at every step

    - NFD- Run the tests!

  - What will we commit to improve in the next Sprint?

    - KM - Making sure tests are run as often as possible when writing code so we don’t run into issues like the ones we experienced during D5!

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Running tests while coding | ALL | ALL |

# Sprint Review and Sprint Retrospective 4 - Team Bruen

- Features implemented

  - KM, CK, NF - Feedback Template

  - NF- factored code into components

- Implementation review

  - What went well in the implementation

    - Km - We worked on this as a group during our video.

    - CK- the peer programming model was helpful, and helped reduce coding insecurity with the psychological safety established in the group.

    - NF- It was helpful to be able to discuss solutions to issues in real time, which doing peer programming afforded us.

  - What problems occurred

    - Km - Sometimes, couldn’t see the work the person had previously done

    - CK- messed up the git system- was accidentally on the wrong branch, creating merge issues. (Thank you Nico for your help in merging this!)

    - NF- I found merging two branches to be weirdly terrifying.

  - How problems were solved

    - Km - Worked together to figure out what commands were needed to see the person's work.

    - CK- communication within the team, asking for help (from instructor, from teammates, from AI)

    - NF- I just dove right into merging after the peer programming meeting so that I still had momentum.

- Changes made

  - Changes to the code:

    - Km - Took out one of the files for continuous integration. Edited the other file to make it work.

    - CK- peer programming code, followed by some testing debugging in App.test.tsx for the video/

    - NF- refactored App.js into components, moved all styling into a CSS file, moved the actual app content into separate files

  - Other non-code changes:

    - KM -  Added new sprint backlog

    - KM - Added new product backlog

    - Km - Changed the Kanban issues to have a quality checking date (as suggested in the feedback)

    - CK- added explanation video to the Drive

    - CK- updated Domain Diagram

    - CK- updated UCD model

    - NF- Created Detailed Technical Design document with included DCD diagram.

- Plans for next sprint (What will be done for the next sprint)

  - Km - Talk through the final features we have to implement and finish touches on features that have already been implemented.

  - Km - Discuss the quiz content.

  - CK- write the chapter contents

  - CK- any changes that need to be made to UCD and Domain model

  - NF- Clean up code

- Sprint Retrospective

  - What went well?

    - KM - We did our video together, and that went well. We were all nervous to do it, and I think hoping on and doing it together helped us get it done.

    - CK- The peer programming went well. It was something I had been dreading (as Kate noted, we were all nervous about this), but it went very well within our group. There was no judgment, and it allowed better understanding.

  - What could be improved?

    - KM- Put the issues in earlier so people have more time to work on things assigned to them.

    - CK- Getting more of my work done earlier in the week, to ensure any help needs are met and to reduce deadline delays.

    - NF- Don’t write silly goofy spaghetti code. Break down into components ahead of time

  - What will we commit to improve in the next Sprint?

    - - We are going to have our Sprint kickoff meeting on Tuesday 11/25, so we know what is expected of us early!

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Hold a sprint kick-off meeting early and assign issues | Kate | ALL |
| Write content for website | Claire | All |
| Clean up code | Nico | Claire and Kate |

# Sprint Review and Sprint Retrospective 3 - Team Bruen

- Features implemented

  - NFD - Added tests for quiz feature

- Implementation review

  - What went well in the implementation

  - What problems occurred

  - How problems were solved

- Changes made

  - Changes to the code:

    - NFD:

      - Add Firebase initialization and configuration

      - Refactor AuthContext to use Firebase authentication and remove demo user management

      - Refactor AuthForm to implement Google sign-in and remove email/password authentication

      - Add loading state handling and user profile image display in AppContent

      - Add Firebase SDK and authentication support

      - Implement chapter and quiz navigation with dynamic content rendering in AppContent

      - Reset completedModules state to an empty array in AppContent

      - Reset completedModules state to an empty array in AppContent

      - Add quiz feature tests with dynamic question handling and result validation

    - CK: Created the TemplateInfoPage.js

      - Contains a template for all information we want to build out into the website, which can be re-used for all text components. We just need to write and plug in the actual text.

      - This also contains functioning go-to and go-back buttons.

      - NOTE: The quiz page and buttons still need to be linked to something, and is a placeholder. Once we get the Quiz page done, and a quiz template, we can link these accordingly.

    - CK: Updated the App.js page to accommodate the TemplateInfoPage.js

    - KM: Added continuous integration and workflow actions.

      - Made my own based on another group from a different semester.

      - Found a page on github which I linked on the Issue, showing how to do it through actions, so I did that one as well. Need to delete one, but I am not sure which one is going to function better, so I am still looking into that.

  - Other changes:

    - CK: updated UCD per instructor comments and feedback

    - CK: organized the Drive, per the last sprint retrospective goals

    - CK: Finalized the domain diagram and description (located in General in the Google Drive)

    - CK: responded to a few Dr. Greg comments from the prior deliverable in the team channel (as requested)

    - KM: Made a new folder in the Google Drive for D3

    - KM: Exported the sprint backlog and put it in the D3 folder in the Google Drive.

    - KM: Exported the product backlog and put it in the D3 folder in the Google Drive.

- Plans for next sprint (What will be done for the next sprint)

  - CK- Update one of the infopages using this template (Cyber) to be a functional informational page.

  - KM- Update sprint backlog and product backlog

- Sprint Retrospective

  - What went well?

    - Communicated and asked for an extension due to illness.

  - What could be improved?

    - Due to illness, we didn’t get the chance to get a headstart on this deliverable. Ensuring communication on this front is essential.

  - What will we commit to improve in the next Sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Write out the Cybersecurity main implications page text, and get that up and running | Claire |  |
| Communicate the features that need to be implemented and how we expect to implement them. | Kate | Claire and Nico |

# Sprint Review and Sprint Retrospective 2 - Team Bruen

- Features implemented

  - Developed the project website environment

    - Implemented sign-up, log-in, and log-out UI

- Implementation review

  - What went well in the implementation

    - Greg was able to help me quickly solve an issue with pushing to Github.

  - What problems occurred

    - I tried to put Auth.js and AuthContext.js in a folder inside of the SRS folder. This caused a compiling error.

  - How problems were solved

    - I got rid of the sub-folder.

- Changes made

  - Changes to the code:

    - Added Sign up

    - Added log-in

    - Added log-out

    - Updated the README by removing the second problem statement

    - Updated WIKI page per instructor feedback, now has quality checking policy

  - To Product Backlog:

    - Changed status to “In progress”

  - To Sprint Backlog:

    - Added % for people, but it has not been changed because the user stories are still in progress.

  - To SRS:

    - Sections 1.1-2.5,

    - Updated comments per instructor feedback

    - Added a new UI mockup depicting the Quiz taking feature

  - Use case diagrams and descriptions

    - Made new document for both of these- link here. Can also be accessed from the Google Drive, called “Use_Case_Diagrams_And_Descriptions”

    - Added diagram

    - Added use cases (ID 01- ID 08)

- Plans for next sprint (What will be done for the next sprint)

  - This sprint (D2), we started early, like we said we were going to last week! We talked through all the instructions together, which I think really helped. We plan to continue to do this.

  - Claire will begin constructing the 3-d model on Blender

  - We will start constructing the basic homepage, as well as the Quizzes, Ethics, Legal/Cyber, and ML diagramming pages. Establish the framework.

  - Nico needs to add a backend to the log-in/log-out/sign-up functionality.

- Sprint Retrospective

  - What went well?

    - We assigned tasks early so anyone could get a head start if they wanted to!

    - Division of tasks- we were more role-based on tasks this time around, which helped reduce confusion on picking up on work from where the other left off.

  - What could be improved?

    - We assigned tasks on Tuesday, which is early in the week for deliverable two. Assigning earlier may be beneficial to our productivity.

  - What will we commit to improve in the next Sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Put the documentation link in for every issue so we don’t have to search for the doc | Kate | Nico and Claire |
| Nico needs to add a backend to the log-in/log-out/sign-up functionality. | Nico | Kate and Claire |
| Claire will go through and make sure that all items are in the google drive and in the right folders | Claire |  |

| Challenge | Potential ways to address the challenge |
| --- | --- |
| Waiting until the due date to get the majority of the work done | Set up the quality checking process so that the work gets done ahead of time |
| Organization, and keeping all documents and items in the same location | Re-organize the drive to make sure things are compartmentalized correctly |

# Sprint Review and Sprint Retrospective 1 - Team Bruen

- Features implemented

  - Developed the project website environment

    - Pushed the environment to the Github

    - Updated README with install/access instructions

    - Implemented a simple banner, title, quote, background, and basic formatting

- Implementation review

  - What went well in the implementation

    - Implementing simple banners, colors, and formatting in the App.Js went relatively well and was fairly intuitive.

  - What problems occurred

    - A1) Claire accidentally made an infinite loop when attempting to push to Github due to a poorly placed “clone” command.

    - A2) Claire also accidentally pushed initially to the React Github.

  - How problems were solved

    - A1) Resolved by moving the correct items into the duplicated folder. It now all resides in the “Team B” folder on her local device.

    - A2) changed the pull destination, and figured out you needed to clone “main” before proceeding.

- Changes made

  - Changes to the code:

    - Made environment

    - Added heading and banner for homepage

    - Added a template quote for homepage (to be edited at later date)

    - Updated README with install/copy instructions

- Plans for next sprint (What will be done for the next sprint)

  - Next sprint we will start earlier than we did this time and make sure we fully understand the instructions. I think one of the hardest things for our group was trying to understand what was being asked.

- Sprint Retrospective

  - What went well?

    - We all came together and talked through what we didn’t understand. We have great communication!

  - What could be improved?

    - We could start early and make sure we assign issues to people early in the week, so we have enough time to manage the work with our other classes and jobs.

  - What will we commit to improve in the next Sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| We will put the relevant grading criteria directly in the issue descriptions as we go. | Whoever is creating the issues. | Kate, before Scrum standup |
| Make sure we set ourselves up to start early | Everyone | Nico, before overflow meeting 1 so we make sure we don’t have to do that meeting |