# Sprint Review and Sprint Retrospective 4 - Team Bruen

- Features implemented

  - KM, CK, NF - Feedback Template

  - NF- factored code into components

- Implementation review

  - What went well in the implementation

    - Km - We worked on this as a group during our video.

    - CK- the peer programming model was helpful, and helped reduce coding insecurity with the psychological safety established in the group.

    - NF- It was helpful to be able to discuss solutions to issues in real time, which doing peer programming afforded us.

  - What problems occurred

    - Km - Sometimes, couldn’t see the work the person had previously done

    - CK- messed up the git system- was accidentally on the wrong branch, creating merge issues. (Thank you Nico for your help in merging this!)

    - NF- I found merging two branches to be weirdly terrifying.

  - How problems were solved

    - Km - Worked together to figure out what commands were needed to see the person's work.

    - CK- communication within the team, asking for help (from instructor, from teammates, from AI)

    - NF- I just dove right into merging after the peer programming meeting so that I still had momentum.

- Changes made

  - Changes to the code:

    - Km - Took out one of the files for continuous integration. Edited the other file to make it work.

    - CK- peer programming code, followed by some testing debugging in App.test.tsx for the video/

    - NF- refactored App.js into components, moved all styling into a CSS file, moved the actual app content into separate files

  - Other non-code changes:

    - KM -  Added new sprint backlog

    - KM - Added new product backlog

    - Km - Changed the Kanban issues to have a quality checking date (as suggested in the feedback)

    - CK- added explanation video to the Drive

    - CK- updated Domain Diagram

    - CK- updated UCD model

    - NF- Created Detailed Technical Design document with included DCD diagram.

- Plans for next sprint (What will be done for the next sprint)

  - Km - Talk through the final features we have to implement and finish touches on features that have already been implemented.

  - Km - Discuss the quiz content.

  - CK- write the chapter contents

  - CK- any changes that need to be made to UCD and Domain model

  - NF- Clean up code

- Sprint Retrospective

  - What went well?

    - KM - We did our video together, and that went well. We were all nervous to do it, and I think hoping on and doing it together helped us get it done.

    - CK- The peer programming went well. It was something I had been dreading (as Kate noted, we were all nervous about this), but it went very well within our group. There was no judgment, and it allowed better understanding.

  - What could be improved?

    - KM- Put the issues in earlier so people have more time to work on things assigned to them.

    - CK- Getting more of my work done earlier in the week, to ensure any help needs are met and to reduce deadline delays.

    - NF- Don’t write silly goofy spaghetti code. Break down into components ahead of time

  - What will we commit to improve in the next Sprint?

    - - We are going to have our Sprint kickoff meeting on Tuesday 11/25, so we know what is expected of us early!

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Hold a sprint kick-off meeting early and assign issues | Kate | ALL |
| Write content for website | Claire | All |
| Clean up code | Nico | Claire and Kate |

# Sprint Review and Sprint Retrospective 3 - Team Bruen

- Features implemented

  - NFD - Added tests for quiz feature

- Implementation review

  - What went well in the implementation

  - What problems occurred

  - How problems were solved

- Changes made

  - Changes to the code:

    - NFD:

      - Add Firebase initialization and configuration

      - Refactor AuthContext to use Firebase authentication and remove demo user management

      - Refactor AuthForm to implement Google sign-in and remove email/password authentication

      - Add loading state handling and user profile image display in AppContent

      - Add Firebase SDK and authentication support

      - Implement chapter and quiz navigation with dynamic content rendering in AppContent

      - Reset completedModules state to an empty array in AppContent

      - Reset completedModules state to an empty array in AppContent

      - Add quiz feature tests with dynamic question handling and result validation

    - CK: Created the TemplateInfoPage.js

      - Contains a template for all information we want to build out into the website, which can be re-used for all text components. We just need to write and plug in the actual text.

      - This also contains functioning go-to and go-back buttons.

      - NOTE: The quiz page and buttons still need to be linked to something, and is a placeholder. Once we get the Quiz page done, and a quiz template, we can link these accordingly.

    - CK: Updated the App.js page to accommodate the TemplateInfoPage.js

    - KM: Added continuous integration and workflow actions.

      - Made my own based on another group from a different semester.

      - Found a page on github which I linked on the Issue, showing how to do it through actions, so I did that one as well. Need to delete one, but I am not sure which one is going to function better, so I am still looking into that.

  - Other changes:

    - CK: updated UCD per instructor comments and feedback

    - CK: organized the Drive, per the last sprint retrospective goals

    - CK: Finalized the domain diagram and description (located in General in the Google Drive)

    - CK: responded to a few Dr. Greg comments from the prior deliverable in the team channel (as requested)

    - KM: Made a new folder in the Google Drive for D3

    - KM: Exported the sprint backlog and put it in the D3 folder in the Google Drive.

    - KM: Exported the product backlog and put it in the D3 folder in the Google Drive.

- Plans for next sprint (What will be done for the next sprint)

  - CK- Update one of the infopages using this template (Cyber) to be a functional informational page.

  - KM- Update sprint backlog and product backlog

- Sprint Retrospective

  - What went well?

    - Communicated and asked for an extension due to illness.

  - What could be improved?

    - Due to illness, we didn’t get the chance to get a headstart on this deliverable. Ensuring communication on this front is essential.

  - What will we commit to improve in the next Sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Write out the Cybersecurity main implications page text, and get that up and running | Claire |  |
| Communicate the features that need to be implemented and how we expect to implement them. | Kate | Claire and Nico |

# Sprint Review and Sprint Retrospective 2 - Team Bruen

- Features implemented

  - Developed the project website environment

    - Implemented sign-up, log-in, and log-out UI

- Implementation review

  - What went well in the implementation

    - Greg was able to help me quickly solve an issue with pushing to Github.

  - What problems occurred

    - I tried to put Auth.js and AuthContext.js in a folder inside of the SRS folder. This caused a compiling error.

  - How problems were solved

    - I got rid of the sub-folder.

- Changes made

  - Changes to the code:

    - Added Sign up

    - Added log-in

    - Added log-out

    - Updated the README by removing the second problem statement

    - Updated WIKI page per instructor feedback, now has quality checking policy

  - To Product Backlog:

    - Changed status to “In progress”

  - To Sprint Backlog:

    - Added % for people, but it has not been changed because the user stories are still in progress.

  - To SRS:

    - Sections 1.1-2.5,

    - Updated comments per instructor feedback

    - Added a new UI mockup depicting the Quiz taking feature

  - Use case diagrams and descriptions

    - Made new document for both of these- link here. Can also be accessed from the Google Drive, called “Use_Case_Diagrams_And_Descriptions”

    - Added diagram

    - Added use cases (ID 01- ID 08)

- Plans for next sprint (What will be done for the next sprint)

  - This sprint (D2), we started early, like we said we were going to last week! We talked through all the instructions together, which I think really helped. We plan to continue to do this.

  - Claire will begin constructing the 3-d model on Blender

  - We will start constructing the basic homepage, as well as the Quizzes, Ethics, Legal/Cyber, and ML diagramming pages. Establish the framework.

  - Nico needs to add a backend to the log-in/log-out/sign-up functionality.

- Sprint Retrospective

  - What went well?

    - We assigned tasks early so anyone could get a head start if they wanted to!

    - Division of tasks- we were more role-based on tasks this time around, which helped reduce confusion on picking up on work from where the other left off.

  - What could be improved?

    - We assigned tasks on Tuesday, which is early in the week for deliverable two. Assigning earlier may be beneficial to our productivity.

  - What will we commit to improve in the next Sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Put the documentation link in for every issue so we don’t have to search for the doc | Kate | Nico and Claire |
| Nico needs to add a backend to the log-in/log-out/sign-up functionality. | Nico | Kate and Claire |
| Claire will go through and make sure that all items are in the google drive and in the right folders | Claire |  |

| Challenge | Potential ways to address the challenge |
| --- | --- |
| Waiting until the due date to get the majority of the work done | Set up the quality checking process so that the work gets done ahead of time |
| Organization, and keeping all documents and items in the same location | Re-organize the drive to make sure things are compartmentalized correctly |

# Sprint Review and Sprint Retrospective 1 - Team Bruen

- Features implemented

  - Developed the project website environment

    - Pushed the environment to the Github

    - Updated README with install/access instructions

    - Implemented a simple banner, title, quote, background, and basic formatting

- Implementation review

  - What went well in the implementation

    - Implementing simple banners, colors, and formatting in the App.Js went relatively well and was fairly intuitive.

  - What problems occurred

    - A1) Claire accidentally made an infinite loop when attempting to push to Github due to a poorly placed “clone” command.

    - A2) Claire also accidentally pushed initially to the React Github.

  - How problems were solved

    - A1) Resolved by moving the correct items into the duplicated folder. It now all resides in the “Team B” folder on her local device.

    - A2) changed the pull destination, and figured out you needed to clone “main” before proceeding.

- Changes made

  - Changes to the code:

    - Made environment

    - Added heading and banner for homepage

    - Added a template quote for homepage (to be edited at later date)

    - Updated README with install/copy instructions

- Plans for next sprint (What will be done for the next sprint)

  - Next sprint we will start earlier than we did this time and make sure we fully understand the instructions. I think one of the hardest things for our group was trying to understand what was being asked.

- Sprint Retrospective

  - What went well?

    - We all came together and talked through what we didn’t understand. We have great communication!

  - What could be improved?

    - We could start early and make sure we assign issues to people early in the week, so we have enough time to manage the work with our other classes and jobs.

  - What will we commit to improve in the next Sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| We will put the relevant grading criteria directly in the issue descriptions as we go. | Whoever is creating the issues. | Kate, before Scrum standup |
| Make sure we set ourselves up to start early | Everyone | Nico, before overflow meeting 1 so we make sure we don’t have to do that meeting |